# CollectorHub

Business Requirements Document

| Field | Value |
| --- | --- |
| Document type | BRD — Phase 1 & Phase 2 |
| Version | Draft v1.4 |
| Date | 24 June 2026 |
| Owners | Product (RC) · Content & Marketing (SA, AV) |
| Status | Implementation-aligned — prototype review |

# 1  Document Control & Purpose

This BRD defines the product vision, scope, functional requirements, and phased delivery plan for CollectorHub — a community-oriented social platform for hobby collectors. It aligns product, engineering, content, and marketing on what we are building, for whom, in what order, and how success is measured.

## 1.1  Intended Audience

Engineering / build team (RC) — scope and sequence the application build.

Content & Marketing (SA, AV) — plan seeding, content calendars, and go-to-market.

Founders / stakeholders — confirm scope, priorities, and phasing decisions.

## 1.2  Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| v1.0 | 31 May 2026 | Product | Initial BRD — vision, market, competitive analysis, features, screen specs, phasing, KPIs. |
| v1.1 | 31 May 2026 | Product | Design review: Item/Listing/Post/Deal data model; collection-first selling; Deal completion; tiered ownership verification; wishlist matching; follow as first-class action. |
| v1.2 | 4 Jun 2026 | Product (AV & SA) | Stakeholder screen review: profile-first onboarding, Scale/Universe sub-interests, inline comments, mandatory add-to-collection fields, post-type-first composer + poll, condition list + seller terms, QR-code event tickets. |
| v1.3 | 22 Jun 2026 | Design | Design implementation alignment: clean white palette canonical; Geist primary font; AppBar layout corrected; canvas/card-surface depth model; missing -deep tokens; corner radii updated; component corrections listed. |
| v1.4 | 24 Jun 2026 | Product (prototype review) | TCG promoted to Phase 1; Engagement & Rewards system; ISO post type; vouch model decoupled from deals; threaded comments + @mentions; Feed customisation; 3-step onboarding + OTP; marketplace filter panel + ISO Board; listing model additions; profile header redesign; events RSVP model confirmed; Block/Report from profile; 11 pending component fixes tracked. |

# 2  Executive Summary

Collecting is a large, fast-growing, deeply social hobby — yet collectors today are scattered across tools never built for them: Instagram for showcasing, WhatsApp and Facebook Groups for community and buy/sell/trade, eBay for transactions, Discord/Reddit for discussion. No single product combines identity, community, discovery, and trusted peer-to-peer trading tuned to a collector's interests.

CollectorHub closes that gap. A collector creates a profile, selects interests, and builds a collection portfolio. A personalised master feed surfaces new releases, community discussions, marketplace listings, and events. They join communities, message other collectors, confirm completed deals, and build reputation through a layered trust system. An engagement rewards layer (Collector XP) gamifies participation and drives daily return.

Phase 1 launches with five categories — Action Figures, Designer Toys & Blind Boxes, Model Kits & Lego, Diecast, and Trading Cards (TCG) — targeting 10,000 engaged users.

# 3  Product Vision & Objectives

Vision: To be the home for collectors — the single place to showcase what you own, discover what's new in your niche, find your community, and trade with people you trust.

Mission (Phase 1): Build a focused, high-trust community across five collectible categories that proves collectors will return daily and transact peer-to-peer.

## 3.1  Strategic Objectives

| # | Objective | Phase 1 success looks like |
| --- | --- | --- |
| 1 | Reach critical community mass | 10,000 registered users; self-sustaining daily-active base. |
| 2 | Establish the daily return loop | Multiple weekly sessions per active user via feed, marketplace, rewards, and notifications. |
| 3 | Prove trusted peer trading | Working vouch/reputation system; steady marketplace listing and DM volume. |
| 4 | Shift to UGC | Declining reliance on admin/dummy seeding as organic post share rises. |
| 5 | Validate category-fit | Evidence of which categories drive most engagement and trade. |

## 3.2  Design Principles

Interest-first. A new user with zero followers gets a rich feed on day one.

Trust is a feature. Reputation, vouches, and visible seller history are first-class.

Seed, then step back. Admin and dummy accounts prime the pump.

Earn your engagement. XP, ranks, and season badges reward genuine participation.

Realistic to build. Phase 1 scoped to a shippable MVP.

# 4  Market Context & Opportunity

The collectibles category has moved from niche hobby to mainstream cultural and economic phenomenon. The designer-toy/blind-box secondary market was valued at over US$1.8 billion in 2025. The India toys market at roughly US$2.77 billion in 2025; the broader collectibles market is forecast to grow at ~10% CAGR through 2033. The TCG market (Pokémon, One Piece, MTG) is experiencing rapid growth in India driven by collector/investor demand for sealed product.

Collector behaviour is consistent: show off what you own, learn about new releases, find others in your niche, buy/sell/trade. Today they stitch this together across Instagram, WhatsApp, Facebook Groups, Discord, Reddit, eBay, and category marketplaces. That fragmentation is the opportunity.

# 5  Competitive Landscape

| Player | What it is | Gaps CollectorHub exploits |
| --- | --- | --- |
| Connectible | Social app for collectors with chronological feed + commission-free marketplace. | Limited trust layer; no rewards/XP loop; broad not niche-tuned. |
| Mantel | Collector social network (sports cards, TCG) with digital display case + gamification. | Card-skewed; marketplace/trade not core. |
| hobbyDB / PPG | Collection-management + price guide + marketplace. | Database-first; discovery & discussion secondary. |
| Whatnot | Livestream-led buy/sell of collectibles. | Livestream-centric; not a daily social home. |
| FB Groups / WA | Where most P2P community & trade happens today. | No collector identity; no reputation; high scam risk. |

# 6  Scope & Category Strategy

CHANGED IN v1.4 — TCG promoted to Phase 1

v1.3 deferred Trading Cards to Phase 2. The prototype implementation includes TCG as the 5th Phase 1 category with its own community (TCG India), seed listings, and posts. TCG is now a confirmed Phase 1 launch category. Sneakers remain Phase 2.

## 6.1  Phase 1 Categories (confirmed — 5 total)

| Category | Why it fits Phase 1 | Return-loop strength |
| --- | --- | --- |
| Action Figures | Large established collector base; constant new releases; high showcase + trade activity. | High — releases + trade |
| Designer Toys & Blind Boxes | Explosive growth (Labubu/Pop Mart); blind-box mechanic drives discovery and trading. | Very high — releases + trade |
| Model Kits & Lego | Build-in-progress content is highly visual and discussion-rich; strong AFOL/Gunpla communities. | High — showcase + discussion |
| Diecast | Dedicated adult collectors; limited editions; strong in India. | Medium-high — showcase + trade |
| Trading Cards (TCG) | Pokémon, One Piece TCG, MTG, Yu-Gi-Oh! — fast-growing in India; sealed product trade is high-frequency. | High — sealed product trade + community |

## 6.2  In Scope vs Out of Scope (Phase 1)

| In scope (Phase 1) | Out of scope → Phase 2+ |
| --- | --- |
| Profiles, interests (inc. Scale/Universe sub-interests), follow, trust signals & tiers | In-app payments / escrow / checkout |
| Collection portfolio + catalogue (search/barcode) + tiered ownership verification | Automated genuineness authentication / grading |
| Personalised master feed — For You / Explore / Following | Live streaming / live commerce |
| Posts: Showcase / Discussion / Review / Poll / ISO | Image-recognition matching, NFC verification |
| Marketplace listings + Deal completion + DM to transact | Shipping & logistics integration |
| Wishlist-to-marketplace match notifications | Price-guide / valuation engine (auto) |
| 1:1 direct messaging (with item-offer attachments) | Public web profiles / SEO pages |
| Communities (public/private, request-to-join, posting modes) | Ads / monetisation, subscriptions |
| Events — RSVP (Going / Interested); multi-day support | Ticketing, payments, QR check-in (Phase 2) |
| Engagement Rewards — Collector XP, ranks, archetypes, season badges, leaderboard | Redeemable rewards / prize fulfilment (Phase 2) |
| Block / Report from profile | Sneakers category |

# 7  Phasing Overview

| Area | Phase 1 (Target: 10K users) | Phase 2 (Scale & monetise) |
| --- | --- | --- |
| Categories | Action Figures; Designer Toys; Model Kits & Lego; Diecast; TCG | + Sneakers; sub-categories & brand pages |
| Profile & Trust | Profile, interests, follow, transaction-linked trust + independent vouch system, trust tiers | Reputation scoring algorithm, badge tiers, public web profile |
| Feed | For You / Explore / Following tabs; feed customisation; hashtag filter | Advanced ML ranking, topic clustering, trending, digests |
| Posting | Showcase / Discussion / Review / Poll / ISO; threaded comments + @mentions | Carousels, video, drafts/scheduling |
| Marketplace | Listings from Items; Deal completion; DM to transact; ISO Board; filter/sort panel | In-app payments/escrow, offers/bidding, shipping |
| Rewards | Collector XP, 6 rank tiers, 4 archetypes, season badges (weekly/monthly), leaderboard | Redeemable prizes, physical badge programme |
| Community | Public + private (request-to-join); open and approval posting modes; admin tools | Sub-forums, community-run events & shops |
| Events | Admin + user-created (approval-based); RSVP Going/Interested; multi-day support | Ticketing/payments, calendar sync, maps, QR check-in |

# 8  Functional Requirements

Priority: M = Must (Phase 1 launch) · S = Should (strongly desired P1) · C = Could (P1 if capacity) · W = Won't-now (Phase 2).

## 8.1  Core Data Model

| Object | What it is | Key relationships & lifecycle |
| --- | --- | --- |
| Item | A single collectible in a user's collection — the source of truth for what a user owns or wants. | Belongs to one user. Status: owned / wishlist / pre-order. An owned Item can become a Listing. |
| Listing | An Item offered for sale or trade. | Derived from one owned Item. Status: available / reserved / sold / closed. Carries condition, price, shipping terms, acquisition type. |
| Post | Social content — Showcase / Discussion / Review / Poll / ISO. | May reference an Item or Listing. Deleting a Post does not delete the underlying Item/Listing. |
| Deal | A record that a transaction occurred between two users. | Links buyer, seller, and Listing/Item. Closes the Listing and unlocks mutual rating. |
| User XP record | Lifetime engagement points driving rank and leaderboard standing. | Belongs to one user. Accumulates from engagement actions. Informs rank tier, archetype, and season-badge eligibility. |

## 8.2  Profile, Identity & Trust

| ID | Requirement | Pri. |
| --- | --- | --- |
| PR-01 | User can sign up / log in (email + OTP verification + social login: Google, Apple) and create a basic profile: display name, handle, avatar, bio, location, gender, age. | M |
| PR-02 | Onboarding wizard: 3 steps — (1) Profile setup; (2) Category interest selection; (3) Community joining. Skip available. Guest/explore mode accessible from splash. | M |
| PR-04 | Follow is a first-class action: follow users, brands/lines, and communities. Follow/Unfollow inline from the feed author line. | M |
| PR-06 | Vouch system is independent of deals. Any user can vouch for any other based on 5 relationship types: Traded on CollectorHub · Traded off-app · Met in person · Known from a community · Trusted collector friend. Users can request a vouch. Deal-backed vouches carry higher weight. | M |
| PR-07 | Trust tier shown on profiles and listings: Top Seller (red) and Trusted (forest), derived from verified ownership, completed deals, and ratings. | S |
| PR-08 | Profile shows Collection Portfolio with owned / wishlist / pre-order tabs, aggregate value, and trade history. | M |
| PR-10 | Profile header (Instagram-style): large avatar (with top season badge overlaid), then Deals / Followers / Vouches stats in a row, then name / handle / city / online presence / bio full-width below. | M |
| PR-13 | Block & Report accessible from the ··· menu on any profile. Block hides the user's profile, listings, and messages. Report requires selecting from 6 reason types. | M |

## 8.3  Collection, Catalogue & Ownership Verification

| ID | Requirement | Pri. |
| --- | --- | --- |
| CO-01 | Add to collection via built-in catalogue: search by name or scan barcode/SKU. Free-text fallback when not in catalogue. | M |
| CO-03 | Ownership verification tiers: Claimed (catalogue only) · Shown (one in-app live photo) · Verified (live photo + challenge shot). Listing requires Verified. | M |
| CO-04 | Ownership photo via in-app camera only (no gallery upload for verification). Gallery upload allowed for additional showcase photos only. | M |
| CO-05 | Portfolio statuses: owned / wishlist / pre-order. Pre-orders carry acquisition precision: exact day / month / quarter / year / TBD; plus total cost, deposit paid, and seller name. | M |
| CO-06 | Wishlist items create an implicit saved search that notifies the user when a matching Listing appears. | M |

## 8.4  Master Feed

| ID | Requirement | Pri. |
| --- | --- | --- |
| FE-01 | Three feed tabs: For You (interest-tuned + behaviour-ranked) · Explore (newest-first, all categories) · Following (posts + listings from followed users only). | M |
| FE-02 | Customize Feed popover: per-category checkboxes with Select All / Clear All; toggle to Remove Listing posts (hide marketplace cards from For You feed). Settings persisted per user. | M |
| FE-03 | Horizontal hashtag filter bar: All · #NewDrops · #Grails · #HotToys · #Gunpla · #Diecast · #PopMart · #TCG · #Sealed · #Marvel · #Restock · #Meetups. | S |

## 8.5  Posting

| ID | Requirement | Pri. |
| --- | --- | --- |
| PO-01 | Post types: Showcase · Discussion · Review · Poll · ISO. | M |
| PO-05 | ISO (In Search Of) post type: required Item name; optional Max budget, Condition, City. Rendered as a "WANTED" card with gold tint. "I have this" button for other collectors to initiate a DM. ISO posts appear in the ISO Board tab in the Marketplace. | M |
| PO-06 | Threaded comments: each comment shows a Like count and a Reply affordance. Replies nested one level. Comment author can edit or delete via a ··· menu. All inline in the feed card. | M |
| PO-07 | @mention system: typing @ opens a live user picker dropdown (filtered by handle and display name, max 4 suggestions). Selecting inserts a clickable @handle. | S |

## 8.6  Marketplace & Listings

| ID | Requirement | Pri. |
| --- | --- | --- |
| MK-01 | Listing fields: price, currency symbol, condition (from standardised ladder), condition notes, trade welcome, shipping-included, returns-accepted, acquisition type (in-hand / pre-order), seller terms. | M |
| MK-02 | Standardised condition ladder (fixed values): Sealed / MISB · Mint · Like new · Good · Fair · For parts. Free-text condition notes allowed in addition. | M |
| MK-05 | Filter / sort panel: Category (multi-select) · Sort by (Newest / Price ↑ / Price ↓ / Most Saved / Most Watched) · Price range · Condition · Shipping included quick filter. | M |
| MK-06 | ISO Board tab in Marketplace: displays all open ISO posts. "Post ISO" CTA button in header. | M |

# 8.x  Engagement Rewards System — New in v1.4

A Duolingo-league-style engagement loop built around Collector XP. XP accumulates from engagement actions, drives a permanent rank ladder, and feeds into weekly/monthly competitive leagues that award season badges.

## XP Earn Actions

| Action | XP | Type |
| --- | --- | --- |
| Complete your profile (5 steps) | 50 | One-time |
| Add a verified item to collection | 20 | Repeatable |
| Post a showcase | 15 | Repeatable |
| Write a review | 15 | Repeatable |
| Vouch for a collector | 10 | Repeatable |
| RSVP to an event | 10 | Repeatable |
| Comment on a post | 5 | Repeatable |
| Daily check-in | 5 | Daily (resets midnight) |
| Refer a friend | 40 | Repeatable |
| Like a post | 1 | Repeatable |

## Rank Ladder (Lifetime — never resets)

| Rank | Name | XP threshold | Perk |
| --- | --- | --- | --- |
| 1 | Rookie | 0 | Welcome to the shelf |
| 2 | Fan | 250 | Profile flair unlocked |
| 3 | Collector | 750 | Early drop alerts |
| 4 | Pro | 1,800 | Showcases get featured |
| 5 | Expert | 4,000 | Priority verification |
| 6 | Legend | 8,000 | Legend badge + spotlight |

## Contributor Archetypes

| Archetype | Dominant bucket | Blurb |
| --- | --- | --- |
| Showcaser | Posts / photos | Shares the most builds & photos |
| Connector | Social (likes, comments) | Likes, comments & lifts the community |
| Archivist | Collection | Catalogs & verifies the deepest shelf |
| Trader | Market (deals, listings) | Most active in deals & trades |

## Season Badges (Weekly & Monthly Leagues)

| Badge tier | Finish position | Bonus XP |
| --- | --- | --- |
| Gold | 1st place | +300 XP |
| Silver | 2nd place | +200 XP |
| Bronze | 3rd place | +120 XP |
| Finalist | Top 10 | +50 XP |

Badge leagues: Weekly overall · Monthly overall · Trader · Connector · Showcaser · Archivist. Badges are permanent and displayed in a Badge Shelf on the user's profile.

# 9  Screen-by-Screen Specification (Summary)

Full screen specs are in the BRD HTML. Key notes below.

## §9.1  Splash & Auth

Splash: brand seal, headline, tagline, 3 CTAs (Create account / Log in / Explore as guest). Email signup triggers OTP email verification: 6-digit code, auto-advance, 30s resend timer. Social auth: Google, Apple.

## §9.2  Onboarding Wizard

| Step | Content | Required to proceed? |
| --- | --- | --- |
| 0 — Profile setup | Display name, bio (150 char), gender toggle, age slider (13–80+). | No |
| 1 — What do you collect? | All 5 Phase 1 categories as full-width toggle buttons. | Yes — 1+ category required |
| 2 — Join communities | Communities filtered to selected categories; pre-selected recommended communities. | No |

## §9.3  Master Feed — AppBar Layout

STILL PENDING — v1.3 fix not yet applied

Chrome.jsx still places Create AND Search both on the left. Canonical layout: Create (left) · Wordmark (centre) · Search + Messages + Bell (right). Fix is isolated to the AppBar function in Chrome.jsx.

## §9.11  Profile

Instagram-style header: avatar (with top season badge overlaid) + Deals/Followers/Vouches stats row → name/handle/city/presence/bio full-width. Profile tabs: Collection · Posts · Communities · Trades · Saved (own only). RewardCard embedded below the action buttons.

# 10  The Return Loop

| Return driver | Why it brings users back | Source at launch |
| --- | --- | --- |
| New release posts | Collectors must not miss drops, restocks, announcements. | Admin (primary) |
| Marketplace listings | Fresh items to buy, sell, or trade — strongest transactional pull. | User-driven |
| Engagement rewards | Daily check-in, XP progress, leaderboard position — creates habit. | System-driven |
| Event announcements | Meetups, fairs, conventions, online drops. | Admin (primary) |
| Community discussions | Belonging and conversation in their specific niche. | Admin + dummy accounts |
| ISO board activity | Collectors hunting items; others responding "I have this". | User-driven |
| Collection showcase posts | Pride in showing off + inspiration from others. | User-driven |
| Notifications | Wishlist matches, deal confirmations, vouch requests, event reminders, XP milestones. | System-driven |

# 11  Content & Community Seeding Strategy

| Stage | Who creates content | Goal | Exit signal |
| --- | --- | --- | --- |
| Seed | Admin posts (news/releases/events) + managed dummy accounts. | Make the app feel alive; demonstrate quality norms. | Real users begin posting & commenting unprompted. |
| Mix | Admin/dummy taper; real users + early communities contribute a growing share. | Hand the microphone to users while maintaining quality bar. | Majority of feed content organic; communities self-sustain. |
| UGC-led | Users, community admins, and creator partners. | Self-sustaining content engine; admin focuses on curation & release calendar. | Stable organic posting & trade volume across categories. |

# Design System — Visual Foundations (v1.4 Canonical)

Clean white palette confirmed canonical as of v1.3. Warm cream spec retired.

## Canvas / Card Depth Model

Screens use --canvas (#F8FAFC, cool slate) as the scrollable body background. Cards use --card-surface (#FFFFFF pure white) which pops off the canvas. Do not use --paper as a screen background.

## Colour Tokens

| Token | Value | Role |
| --- | --- | --- |
| --paper / --card-surface | #FFFFFF | Card backgrounds, modals |
| --canvas | #F8FAFC | Screen / scrollable body background |
| --bone | #F5F5F5 | Recessed wells, segmented control bg |
| --ink | #1A1A1A | Primary text |
| --ink-mute | #666666 | Secondary body |
| --ink-faint | #999999 | Meta, captions, inactive icons |
| --stamp-red | #FF2442 | Primary CTA, brand seal, prices, destructive |
| --stamp-red-deep | #E01F3A | Press / hover state |
| --grail-gold | #E8A33D | Rare / featured / pre-order / ISO |
| --grail-gold-deep | #C48420 | Press / hover state |
| --verified-teal | #2D8F87 | Verified, vouch, trust signals |
| --verified-teal-deep | #236D66 (proposed) | Press / hover — NOT YET IN CSS |
| --forest | #2D5F3F | Success, Going RSVP, completed trades |
| --forest-deep | #1F4A2D (proposed) | Press / hover — NOT YET IN CSS |
| --plum | #6B3656 | Community / events / Showcaser archetype |
| --plum-deep | #502842 (proposed) | Press / hover — NOT YET IN CSS |

## Typography

| Role | Family | Usage |
| --- | --- | --- |
| Display / headings | Geist 700–800 | All headlines, screen titles, wordmark. Negative letter-spacing -0.02em to -0.035em. |
| Body / UI | Geist 300–700 | Default body 15px / 1.65 / 400. All labels, captions, buttons, tabs. |
| Monospace | JetBrains Mono | Prices, SKUs, codes, timestamps, XP values. Always tabular-nums. |

Bricolage Grotesque is deprecated — woff2 files still present, should be removed in next bundle pass.

## Component Status (v1.4)

PENDING FIXES (11 total)

The following v1.3 corrections are not yet applied: (1) AppBar — Search moved to right; (2) LocationTag — emoji → Lucide mapPin; (3) GlassPill — remove backdrop-filter; (4) PostTypeTag — hard-coded hex → token refs; (5) ActionBtn — --slate-400 → --ink-faint; (6) StackedAvatars — PALETTE array → token refs; (7) PostCard — remove dead hover handlers; (8) Screen — add overscrollBehavior contain; (9) Missing -deep tokens in colors_and_type.css; (10) Button — fullWidth prop refactor; (11) Focus rings on CategoryChip, FilterChip, Segmented.

# 12  Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Platforms | Mobile-first (iOS & Android). Admin console is web. Responsive web app is Phase 2. |
| Performance | Feed first paint under ~2s on typical connection; smooth infinite scroll; image lazy-loading & compression. |
| Scalability | Architecture supports growth from launch to 10K+ users without re-platforming. |
| Reliability | Target ~99.5% uptime in Phase 1; graceful offline/cached states for feed and messages. |
| Security | Secure auth (email + OTP + social), encrypted credentials, TLS in transit; rate limiting on posting/DM/listing. |
| Privacy | User control over portfolio visibility and value; compliance with applicable data-protection norms. Age gate at 13. |
| Accessibility | Legible typography, sufficient contrast, scalable text, accessible tap targets (min 44px). Focus rings pending (see Component Status). |
| Observability | Event analytics for KPIs, crash reporting, and basic funnel instrumentation from day one. XP earn events instrumented. |

# 13  Trust & Safety

## 13.1  Phase 1 Foundations

Transaction-linked trust. Trust built from completed Deals — deal-backed vouches weighted higher than social vouches.

Independent vouching. Any collector can vouch for another based on 5 relationship types; no prior trade required.

Ownership verification. Tiered: Claimed / Shown / Verified. In-app camera only for verification shots. Possession ≠ genuineness — explicitly stated.

Photo integrity. Perceptual-hash duplicate detection + verified-photo watermarking.

Reporting & blocking. Report with 6 reason types from any profile; Block hides profile/listings/messages. Reports reviewed within 24 hours.

Community moderation. Admin moderation queue; approval posting mode for high-signal communities.

Transaction clarity. Phase 1 transactions complete off-platform. Safety tips shown clearly.

## 13.2  Phase 2 Enhancements

Reputation scoring algorithm over Deal/rating graph; verified/tiered badges.

Genuineness verification (NFC, expert/grading partnerships).

Dispute resolution + escrow with in-app payments.

QR check-in for events (ticketing system).

# 14  Success Metrics & KPIs

| Metric | What it tells us | Phase 1 target |
| --- | --- | --- |
| Registered users | Top-line reach | 10,000 |
| DAU / MAU ratio | Stickiness of the return loop | ≥ 20–25% |
| Sessions per DAU | Multiple times a day goal | ≥ 3 / day for engaged users |
| D1 / D7 / D30 retention | Habit formation | Healthy curve flattening by D30 |
| Daily check-in rate | Rewards loop engagement | Rising; healthy % of DAU claiming daily XP |
| Items added / active user | Catalogue adoption | Rising; majority of actives catalogue ≥ 1 item |
| % items at Shown or Verified | Authenticity of the catalogue | Majority of listable items photo-backed |
| Organic content share | Seed → UGC transition | Majority organic by end of Phase 1 |
| Active marketplace listings | Trade liquidity | Steady growth; fresh daily inventory |
| Completed Deals / week | Actual trading volume | Rising week over week |
| ISO posts + "I have this" responses | ISO board engagement | Track from launch |
| Communities joined / user | Niche belonging | ≥ 2 on average |
| Vouches given / user | Trust network density | Rising; measure vouch-to-deal ratio |

# 15  Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Cold-start: empty feed/communities deter early users. | High | Interest-based cold-start feed; admin + dummy seeding; rewards system creates engagement from day one. |
| Marketplace lacks liquidity early. | High | Seed listings; ISO board surfaces demand clearly; saved-search notifications. |
| Trust failures / scams damage reputation. | High | Transaction-linked + independent vouch system; tiered ownership verification; reporting/blocking. |
| Verification friction deters cataloguing/listing. | Med | Catalogue-from-database; reserve in-app camera for listing step only; verify lazily not up front. |
| XP/rewards gaming or farming. | Med | Per-action rate limits; weight quality actions higher; monitor contribution mix for anomalies. |
| Notification fatigue causes opt-outs. | Med | Per-type controls in P1; batching/quiet hours in P2; monitor opt-out rate. |
| Scope creep delays the MVP. | Med | Strict Must/Should/Could/Won't prioritisation; defer payments, livestream, grading to P2. |

# 16  Roadmap & Next Steps

## 16.1  Workstream Owners

| Owner | Workstream | Immediate next steps |
| --- | --- | --- |
| Product / Design | User flow & design | Apply all pending component corrections; confirm TCG seeding requirements; finalise end-to-end flows. |
| RC | Application build | Build against v1.4 spec; sequence by Must-priority requirements; implement XP earn event instrumentation from day one. |
| SA & AV | Content & marketing | Develop seeding plan for TCG India community; expand seed catalogue for TCG SKUs; go-to-market aligned to 5-category launch. |
| Admin / Ops | Seeding & moderation | Prepare admin content, communities, dummy-account governance; stand up moderation process. |

## 16.2  Open Questions

Add missing --verified-teal-deep, --forest-deep, --plum-deep to colors_and_type.css.

Apply all 11 pending component corrections in shared.jsx, Cards.jsx, and Chrome.jsx.

Decide on Bricolage Grotesque: remove woff2 files entirely, or retain as intentional fallback?

Confirm Phase 1 KPI targets (§14) including new ISO and vouch-rate metrics.

Confirm TCG seed catalogue SKUs — how many SKUs to seed at launch?

Define rate-limit thresholds for XP earn actions to prevent gaming.

Define Phase 2 timeline for QR ticketing and in-app payments.

# 17  Glossary

| Term | Definition |
| --- | --- |
| Master Feed | The personalised home stream. Three tabs: For You, Explore, Following. |
| Vouch | A peer trust endorsement. Can be given without a prior deal based on any of 5 relationship types. Deal-backed vouches carry higher weight. |
| Item | A catalogue-level collectible record a user owns or wants. Carries the ownership-verification tier. |
| Listing | A sale/trade offer attached to a collection Item and surfaced in the marketplace. |
| Deal | A confirmed transaction between two users; the object that unlocks mutual rating and transaction-backed vouch weighting. |
| ISO | In Search Of — a post type where a collector declares what they are hunting, with optional budget, condition, and city. |
| Collector XP | Engagement points earned through platform actions. Accumulates lifetime (never resets) to drive rank tier. |
| Archetype | A label derived from a user's XP contribution mix: Showcaser / Connector / Archivist / Trader. |
| Season badge | A permanent circular medallion earned by finishing in the top 10 of a weekly or monthly XP league. Gold / Silver / Bronze / Finalist tiers. |
| Canvas | The scrollable screen background token (--canvas #F8FAFC) — distinct from --paper/--card-surface (card surfaces). |
| RSVP | An event response: Going (committed) or Interested (considering). No tickets or QR in Phase 1. |
| Condition ladder | Standardised 6-rung scale: Sealed/MISB · Mint · Like new · Good · Fair · For parts. |
| Return loop | The set of recurring reasons that bring users back daily. |
| Super-user | A trusted/high-reputation user who may receive elevated privileges (e.g. event approval waiver). |

# 18  Change Log — v1.4 Summary

| Area | Change | File(s) impacted |
| --- | --- | --- |
| Categories | TCG promoted from Phase 2 to Phase 1 — 5th launch category confirmed. TCG India community and seed content added. | BRD, data.jsx |
| Engagement & Rewards | Full XP system: 10 earn actions, 6 rank tiers, 4 archetypes, season badges, leaderboard. | BRD, Rewards.jsx, data.jsx |
| ISO post type | New post type: In Search Of. Fields: item, budget, condition, city. WANTED card UI. "I have this" DM CTA. ISO Board tab in Marketplace. | BRD, Cards.jsx, MarketView.jsx, data.jsx |
| Vouch model | Vouches decoupled from deals. Any user can vouch via 5 relationship types. Request a vouch feature added. | BRD, ProfileView.jsx |
| Threaded comments + @mentions | Instagram-style comment threading: per-comment likes, reply threads, edit/delete own comments, @mention live picker. | BRD, Cards.jsx |
| Feed customisation | Customize Feed popover on For You tab: per-category checkboxes, Remove Listing posts toggle. Tabs renamed: For You / Explore / Following. | BRD, FeedView.jsx |
| Onboarding | 3-step wizard: Profile setup (name, bio, gender, age) → Category selection → Community joining. OTP email verification. Guest mode. | BRD, Onboarding.jsx |
| Marketplace | Full filter/sort panel. ISO Board tab. Saved toggle. Wishlist bookmark on listing cards. | BRD, MarketView.jsx, Cards.jsx |
| Listing model | Added fields: shipIncl, returns, acq, poDate, poSeller. Standardised condition ladder. Per-listing seller terms. | BRD, data.jsx |
| Profile header | Instagram-style header; season badge overlay; RewardCard in profile body; Request vouch shortcut. | BRD, ProfileView.jsx |
| Events RSVP model | Confirmed: Going / Interested RSVP only — no tickets, no QR in Phase 1. Multi-day events. Past events shown at reduced opacity. | BRD, data.jsx |
| Block / Report | Full block and report (6 reason types, 24hr review SLA) flows from profile ··· menu. | BRD, ProfileView.jsx |
| CSS tokens | --rose-tint-bg/text/border, --card-shadow, --card-shadow-lifted, --bone-deep added. | colors_and_type.css |
| v1.3 component fixes | All 11 corrections from v1.3 remain pending. Tracked in Component Status table. | See BRD §DS Component Status |